📡

SONICSIGNAL

Product Specification Document

Version 1.0

A Sonic Discovery Engine for NYC Concert Enthusiasts

Powered by Google Cloud Platform

| Project Name | SonicSignal |
| --- | --- |
| Version | 1.0 |
| Date | January 2026 |
| Cloud Platform | Google Cloud Platform |
| Dev Tools | Claude Code, Antigravity, Cursor |

# Table of Contents

1. Executive Summary

2. System Architecture & Data Flow

3. Technical Stack

4. Core Features & Logic

5. Execution Roadmap

6. GCP Infrastructure Setup

7. Data Models (Firestore)

8. API Integration Details

9. Known Challenges & Mitigations

10. Success Metrics

# 1. Executive Summary

SonicSignal is a Sonic Discovery Engine that aggregates every concert in New York City, filters them by "vibe" (venue size and artist popularity), and automates weekly listening habits through Spotify integration.

## Problem Statement

NYC has an overwhelming number of live music events across hundreds of venues. Discovering hidden gems, specifically rising artists in intimate venues, requires manually checking multiple platforms (Ticketmaster, SeatGeek, Songkick, DICE, Resident Advisor). Music lovers miss great shows simply because they do not know they exist.

## Solution

A cloud-native web application that aggregates concert data from multiple sources, deduplicates listings using fuzzy matching, enriches events with Spotify metadata, calculates a proprietary "Curation Score" to surface hidden gems, and automatically updates a personalized Spotify playlist every Monday morning.

# 2. System Architecture & Data Flow

SonicSignal is built on Google Cloud Platform using a serverless architecture. This ensures automatic scaling, minimal operational overhead, and cost efficiency (pay only for what you use).

## 2.1 High-Level Architecture

┌─────────────────────────────────────────────────────────────┐

│                    CLOUD SCHEDULER                          │

│              (Daily sync + Monday 8am playlist)             │

└──────────────────────────┬──────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────┐

│                   CLOUD FUNCTIONS                           │

│  ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐    │

│  │Harvester │  │ Deduper  │  │ Enricher │  │Playlister│    │

│  └──────────┘  └──────────┘  └──────────┘  └──────────┘    │

└──────────────────────────┬──────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────┐

│                      FIRESTORE                              │

│        (events, artists, venues, user_preferences)         │

└──────────────────────────┬──────────────────────────────────┘

▼

┌─────────────────────────────────────────────────────────────┐

│                      CLOUD RUN                              │

│              (FastAPI backend + React frontend)             │

└─────────────────────────────────────────────────────────────┘

## 2.2 Data Ingestion Layer (The Harvesters)

Cloud Functions that collect raw concert data from external APIs on a scheduled basis.

| API Source | Coverage | Primary Use |
| --- | --- | --- |
| Ticketmaster | Arenas, Stadiums | Captures "Big Shows" at major venues |
| SeatGeek | Mid-sized venues | Primary source for venue capacity metadata |
| Songkick | Small/DIY venues | Aggregates DICE, Eventbrite, RA listings |

## 2.3 Logic Engine (The Brain)

Cloud Functions that process and transform raw data into actionable insights.

- Normalization: Converts all dates to ISO-8601 format and strips "The" from artist names for accurate comparison

- Fuzzy Deduplication: Uses the RapidFuzz library to merge events from different sources into a UnifiedEvent document

- Curation Scoring: Calculates a proprietary score for every event to help surface hidden gems

## 2.4 Enrichment & Output Layer (The Hands)

- Spotify API: Fetches Artist IDs, popularity rankings, genres, and top 3 tracks

- Firestore: NoSQL document database storing events, artists, venues, and user preferences

- Cloud Run Web App: FastAPI backend with React frontend for browsing and filtering events

- Playlist Automation: Cloud Function triggered by Cloud Scheduler every Monday at 8 AM to refresh the "SonicSignal Weekly" Spotify playlist

# 3. Technical Stack

| Component | Technology |
| --- | --- |
| Language | Python 3.11+ |
| Backend Framework | FastAPI |
| Frontend | React + Vite |
| Database | Cloud Firestore |
| Compute | Cloud Run + Cloud Functions |
| Scheduling | Cloud Scheduler |
| Secrets | Secret Manager |

## 3.1 GCP Services

| GCP Service | Purpose |
| --- | --- |
| Cloud Run | Hosts containerized FastAPI + React web app. Scales to zero. |
| Cloud Functions | Serverless functions for harvesting, deduplication, enrichment. |
| Cloud Firestore | NoSQL database for events, artists, venues, preferences. |
| Cloud Scheduler | Cron-based scheduling for daily sync and Monday playlist. |
| Secret Manager | Secure storage for API keys and OAuth tokens. |
| Cloud Logging | Centralized logging for debugging and monitoring. |

## 3.2 Key Python Libraries

| Library | Purpose |
| --- | --- |
| google-cloud-firestore | Firestore Python client |
| functions-framework | Cloud Functions local development |
| httpx | Async HTTP client for API calls |
| spotipy | Spotify Web API wrapper |
| rapidfuzz | Fuzzy string matching for deduplication |
| pydantic | Data validation and settings management |

# 4. Core Features & Logic

## 4.1 The Curation Score Formula

To help users find "Local/Smaller" acts, the app calculates a score for every show using the following formula:

Score = (100 ÷ Artist Popularity) × (1000 ÷ Venue Capacity)

| Filter Name | Score Range | Description |
| --- | --- | --- |
| Gem Filter | < 0.5 | Rising stars in intimate rooms |
| Sweet Spot | 0.5 - 5.0 | Balanced shows at mid-sized venues |
| Blockbuster | > 5.0 | Major stadium events |

## 4.2 Smart Filtering Sidebar

Users can filter events using the following criteria:

- Capacity Toggle: Intimate (<300), Club (300-1.5k), Hall (1.5k-5k), Arena (5k+)

- Date Range: "Tonight," "This Weekend," "Next 7 Days"

- Genre Clouds: Dynamic tags pulled from Spotify (e.g., "Indie Rock," "Techno," "Jazz")

## 4.3 The Monday Morning Briefing

Every Monday at 8 AM EST, Cloud Scheduler triggers the playlist function:

- Queries Firestore for the top 20 shows matching the user's preferences for the upcoming week

- Fetches the top 2 tracks from each of the 20 artists via Spotify API

- Clears the existing "SonicSignal Weekly" Spotify playlist

- Adds the 40 tracks to the playlist in order of Curation Score

# 5. Execution Roadmap

The following roadmap is optimized for development with Claude Code, Antigravity, and Cursor. Each phase builds on the previous and includes specific deliverables.

## Phase 1: GCP Foundation & Data Pipeline (Week 1-2)

- GCP Project Setup: Create project, enable APIs (Firestore, Cloud Functions, Cloud Run, Secret Manager)

- Firestore Schema: Design and implement collections for events, artists, venues

- Harvester Functions: Deploy Cloud Functions to fetch from Ticketmaster, SeatGeek, Songkick

- Deduplication Logic: Implement RapidFuzz matching and store unified events

Deliverable: Firestore populated with deduplicated events from all sources

## Phase 2: Spotify Integration & Scoring (Week 3-4)

- Spotify OAuth: Implement auth flow, store tokens securely in Secret Manager

- Artist Enrichment: Cloud Function to match artists to Spotify IDs, fetch popularity/genres

- Curation Engine: Implement scoring algorithm, store scores in Firestore

Deliverable: Enriched events with Curation Scores and Spotify metadata

## Phase 3: Web Application (Week 5-6)

- FastAPI Backend: REST API for events, filtering, user preferences

- React Frontend: Dark-mode UI with filtering sidebar, event cards, genre clouds

- Cloud Run Deploy: Containerize and deploy to Cloud Run with custom domain

- Playlist Automation: Cloud Scheduler job triggering Monday morning playlist refresh

Deliverable: Production-ready web app with automated playlist updates

# 6. GCP Infrastructure Setup

## 6.1 Project Structure

sonic-signal/

├── functions/

│   ├── harvester/        # API scraper functions

│   ├── deduper/          # Fuzzy matching logic

│   ├── enricher/         # Spotify integration

│   └── playlister/       # Monday morning job

├── backend/

│   ├── app/              # FastAPI application

│   ├── Dockerfile

│   └── requirements.txt

├── frontend/

│   ├── src/              # React application

│   └── package.json

├── terraform/            # Infrastructure as code

└── README.md

## 6.2 Secret Manager Configuration

All API keys and secrets are stored in GCP Secret Manager:

| Secret Name | Description |
| --- | --- |
| ticketmaster-api-key | Ticketmaster Discovery API key |
| seatgeek-client-id | SeatGeek client identifier |
| seatgeek-client-secret | SeatGeek client secret |
| songkick-api-key | Songkick API key |
| spotify-client-id | Spotify app client ID |
| spotify-client-secret | Spotify app client secret |
| spotify-refresh-token | Spotify OAuth refresh token |

## 6.3 Cloud Scheduler Jobs

| Job Name | Schedule | Target Function |
| --- | --- | --- |
| daily-harvest | 0 3 * * * (3 AM EST) | harvester-function |
| monday-playlist | 0 8 * * 1 (Mon 8 AM) | playlister-function |

# 7. Data Models (Firestore)

Firestore uses a document-collection model. Below are the primary collections and their document structures.

## 7.1 Events Collection

events/{event_id}

{

"title": "Artist Name @ Venue",

"artist_id": "ref:artists/abc123",

"venue_id": "ref:venues/xyz789",

"date": "2026-02-15T20:00:00Z",

"curation_score": 0.42,

"sources": ["seatgeek", "songkick"],

"ticket_url": "https://...",

"created_at": Timestamp,

"updated_at": Timestamp

}

## 7.2 Artists Collection

artists/{artist_id}

{

"name": "Artist Name",

"normalized_name": "artist name",

"spotify_id": "spotify:artist:xxx",

"popularity": 45,

"genres": ["indie rock", "alternative"],

"top_tracks": ["track_id_1", "track_id_2"],

"image_url": "https://..."

}

## 7.3 Venues Collection

venues/{venue_id}

{

"name": "Mercury Lounge",

"aliases": ["Merc Lounge", "The Mercury"],

"capacity": 250,

"capacity_tier": "intimate",

"address": "217 E Houston St, New York, NY",

"neighborhood": "Lower East Side",

"geo": GeoPoint(40.7223, -73.9877)

}

# 8. API Integration Details

## 8.1 Ticketmaster Discovery API

- Endpoint: https://app.ticketmaster.com/discovery/v2/events

- Auth: API Key (query parameter)

- Rate Limit: 5 requests/second, 5000/day

- Key Fields: name, dates.start.localDate, _embedded.venues[0]

## 8.2 SeatGeek API

- Endpoint: https://api.seatgeek.com/2/events

- Auth: Client ID + Secret

- Rate Limit: 1000 requests/day (free tier)

- Key Fields: title, datetime_local, venue.capacity, performers[0].name

## 8.3 Songkick API

- Endpoint: https://api.songkick.com/api/3.0/metro_areas/{id}/calendar.json

- Auth: API Key

- NYC Metro ID: 7644

- Key Fields: displayName, start.date, venue.displayName, performance[0].artist

## 8.4 Spotify Web API

- Auth: OAuth 2.0 (Authorization Code Flow)

- Scopes Required: playlist-modify-public, playlist-modify-private, user-library-read

- Key Endpoints: /v1/search, /v1/artists/{id}, /v1/artists/{id}/top-tracks, /v1/playlists/{id}/tracks

# 9. Known Challenges & Mitigations

| Challenge | Mitigation Strategy |
| --- | --- |
| API Rate Limits | Exponential backoff with jitter. Cache in Firestore. Async batch requests. |
| Venue Name Variations | Maintain aliases array in Firestore. Fuzzy matching with 85%+ threshold. |
| Spotify OAuth Expiry | Store refresh token in Secret Manager. Auto-refresh before playlist updates. |
| Artist Name Matching | Normalize names (strip "The", lowercase). Store normalized_name field. |
| Missing Venue Capacity | Seed venues collection. Default to "Club" tier (500). Flag for review. |
| Cold Start Latency | Cloud Run min instances (1). Use 2nd gen Functions if needed. |

# 10. Success Metrics

The following metrics will be tracked to measure project success:

| Metric | Target | Measurement |
| --- | --- | --- |
| Events ingested/week | > 500 | Firestore document count |
| Deduplication accuracy | > 95% | Manual spot-check |
| Spotify match rate | > 80% | Matched / Total artists |
| Playlist update reliability | 100% | Cloud Logging success |
| Data freshness | < 24 hours | updated_at delta |
| Web app response (p95) | < 500ms | Cloud Monitoring |

## Document Revision History

- v1.0 (January 2026): Initial specification with GCP architecture